# Project Planning Phase

Project Planning Template (Product Backlog, Sprint Planning, Stories, Story points)

| Date | 11 February 2026 |
| --- | --- |
| Team ID | LTVIP2026TMIDS53841 |
| Project Name | strategic product placement analysis: unveiling sales impact with tableau visualization. |
| Maximum Marks | 8 Marks |

Product Backlog, Sprint Schedule, and Estimation (4 Marks)

| Sprint | Functional Requirement (Epic) | User Story Number | User Story / Task | Story Points | Priority | Team Members |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | Data Collection | USN-1 | Download EV dataset from reliable source | 3 | High | S Mani Deep |
| Sprint-1 | Data Understanding | USN-2 | Analyse and understand dataset attributes | 3 | High | S Bhargavi |
| Sprint-1 | Database Setup | USN-3 | Import dataset into database | 4 | High | T Hema kiran |
| Sprint-1 | Tableau Connection | USN-4 | Connect Tableau Desktop to database | 4 | High | B Akshay |
| Sprint-1 | Data Preparation | USN-5 | Clean and prepare dataset for visualization | 6 | High | N Phanindra |
| Sprint-2 | Data Visualization | USN-6 | Create charts & EV analysis visuals | 5 | High | S Mani Deep |
| Sprint-2 | Dashboard Creation | USN-7 | Design interactive dashboard | 5 | High | S Bhargavi |
| Sprint-2 | Story Creation | USN-8 | Create EV analytics story in Tableau | 3 | High | T Hema kiran |
| Sprint-2 | Publishing | USN-9 | Publish dashboard to Tableau Public | 3 | High | B Akshay |
| Sprint-2 | Website Integration | USN-10 | Embed dashboard into website | 4 | High | N Phanindra |
| Sprint-3 | Website Navigation | USN-11 | Develop website sections | 4 | High | S Mani Deep |
| Sprint-3 | Contact Form | USN-12 | Implement form validation | 4 | High | S Bhargavi |
| Sprint-3 | Responsive Design | USN-13 | Make website mobile responsive | 5 | Medium | T Hema kiran |

| Sprint | Functional Requirement (Epic) | User Story Number | User Story / Task | Story Points | Priority | Team Members |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-3 | Testing | USN-14 | Cross-browser testing | 3 | Medium | B Akshay |
| Sprint-3 | Final Review | USN-15 | Final deployment & bug fixing | 4 | High | All |

Project Tracker, Velocity & Burndown Chart: (4 Marks)

| Sprint | Total Story Points | Duration | Sprint Start Date | Sprint End Date (Planned) | Story Points Completed (as on Planned End Date) | Sprint Release Date (Actual) |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | 20 | 7 Days | 28 Jan 2026 | 03 Feb 2026 | 20 | 03 Feb 2026 |
| Sprint-2 | 20 | 7 Days | 04 Feb 2026 | 10 Feb 2026 | 20 | 10 Feb 2026 |
| Sprint-3 | 20 | 7 Days | 11 Feb 2026 | 14 Feb 2026 | 20 | 14 Feb 2026 |

AV = Sprint duration/velocity =20/7= 2.85 ~ 3 story points per day